|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Probability | Effects | Your Strategy |
| The time required to develop the software is underestimated. | Moderate | Serious | Establish the deadline with a flexible submission window at least 1-3 days for notice unforeseen issues. Warn staff to initial delivery of project most important components |
| There is a notation indicates funds of software is not enough | High | Serious | Balance the budget-expense ratio during the project and ensure fun is well distributed across all project components |
| Customer may not have certain requests and may not be aware of even a minor change can impact the project that is ruined until this time | Moderate | Tolerable | Inform the customer about unexpected and rapid changes may cause complication and waste of money besides disrespect to staff and their perseverance |
| Demand of customers is sooner than the deadline is agreed by both side | Moderate | Tolerable | Provide the customer with government related paperwork, which depicts they are responsible for any action |
| The size of the software is underestimated. | High | Serious | Identity urgent and critical parts of project that has to be delivered immediately and chart the steps steady |
| The laws restrict the project delivery | Rare | Serious | Find a way to accomplish the project by abiding laws |
| Essential team members are not suitable to continue while processing crucial project parts or lack of motivation to bear with on them | Moderate | Serious | Address the problem and adjust team member roles and replacements for the members unable to continue their work |
| The database related to system encounter with several connection errors and fails execute the instructions | Moderate | Serious | Identify database design and seek for the parts can be optimized and developed |